# Daily Progress Report

| Installation / Location | Halul Island |
| --- | --- |
| Subject | Corrosion Monitoring Activities |
| Contract Number | LC241047A0 |
| Assigned Axess Representatives | Stuart Dunthorne |
| Date of Issue | 20-07-2025 |

## Activities Summary

Today’s activities have mainly been sorting / arranging all retrieved coupons from Halul and PS-3 into specific packages prior to forwarding to the lab for analysis. The master location spreadsheet for PS-3 is in the process of being updated with all the new coupon information. This will be distributed once all information has been updated.

We have also been continuing with the draft final report for Halul Terminal.

Unfortunately, the retrieval equipment did not return to Halul with the team yesterday so unable to commence servicing today.

| Time | Activities |
| --- | --- |
| 06:00 to 11:00 | Processing all retrieved coupons into specific package prior to delivery |
| 11:00 to 12:00 | Lunch |
| 12:00 to 18:00 | Updating coupon spreadsheet with relevant information. Continuation of Halul draft Final Report |

## Observations & Recommendations

None

24 Hour Lookahead

The plan for Monday 21st July is to finalize updating of spreadsheets and commence work on the draft Final Report for PS-3. We also hope that the retrieval equipment will arrive from PS-3 and allow us to start the servicing.

Stuart Dunthorne – Axess-Corrosion. – sdunthorne@axess.energy