# Daily Progress Report

| Installation / Location | Halul Island |
| --- | --- |
| Subject | Corrosion Monitoring Activities |
| Contract Number | LC241047A0 |
| Assigned Axess Representatives | Stuart Dunthorne |
| Date of Issue | 22-07-2025 |

## Activities Summary

Today’s activities mainly involved final servicing and testing of the retrieval equipment. The 2 Service Valves tat were used on PS-3 were fully stripped, cleaned and rebuilt. Upon completion of valve servicing all the kit was pressure testing using the old Enerpac pump. All the retrieval tools and valves passed pressure tests ok so everything is ready for the next campaign.

All the other boxes that came back from PS-3 (parts, consumables, hand tools etc etc) were put back into the relevant places and the workshop was given a good tidy up.

| Time | Activities |
| --- | --- |
| 06:00 to 11:00 | Strip down, clean & rebuild 2 x Service Valves. Empty the rest of boxes that returned from PS3 |
| 11:00 to 12:00 | Lunch |
| 12:00 to 18:00 | Pressure test 3 x Retrieval Tools & 2 x Service Valves. Tidy workshop. |

## Observations & Recommendations

None

24 Hour Lookahead

The plan for Wednesday 23rd July is to return to Doha in the morning.

Stuart Dunthorne – Axess-Corrosion. – sdunthorne@axess.energy