# Daily Progress Report

| Installation / Location | Halul |
| --- | --- |
| Subject | Corrosion Monitoring Activities |
| Contract Number | LC241047A0 |
| Assigned Petromech Representatives | Shuaib Palakkavalappil, Anamul Haque |
| Date of Issue | 24-08-2025 |

## Activities Summary

We planned to Start work at  PS-3 ,But unfortunately we couldn’t start at work at PS-3 Due Rough sea. Today work was on Hold  Due to Bad weather

## Observations & Recommendations

As mentioned above, Work Was on Hold Due to Bad weather

24 Hour Lookahead

The plan for Wednesday 25th August is  hopefully to  complete coupon retrievals on PS-3  .

Shuaib Palakkavalappil – Petromech. – shuaib.p@petromech.com.qa